FIXCEL TEST PLAN

Prepared by:

Sweta Gupta

28-Jan-22

TABLE OF CONTENTS

- INTRODUCTION

2.0 OBJECTIVES AND TASKS

2.1 Objectives

2.2 Tasks

3.0 SCOPE

4.0 Testing Strategy

4.1 Alpha Testing (Unit Testing)

4.2 System and Integration Testing

4.3 Performance and Stress Testing

4.4 User Acceptance Testing

4.5 Automated Regression Testing

4.6 Beta Testing

5.0 Hardware Requirements

6.0 Environment Requirements

7.0 Test Schedule

8.0 Control Procedures

9.0 Features to Be Tested

10.0 Features Not to Be Tested

11.0 Resources/Roles & Responsibilities

12.0 Deliverables

13.0 Significantly Impacted Departments (SIDs)

14.0 Dependencies

15.0 Assumptions

16.0 Test Risks and Mitigation Factors

17.0 Tools

18.0 Approvals

- INTRODUCTION

The plan is designed to prescribe the scope, approach, resources and schedules of all testing activities of the project Fixcel. The main functions of this plan identifies to be tested are managing information, manipulating data, constructing visuals, calculating figures, coordinating resources.

2.0 OBJECTIVES AND TASKS

2.1 Objectives

The objective of this document is to test the functionality of the Fixcel.

- Ensure the application under test conforms to all functional and Non-functional requirements.

- Ensure the application under test meets the quality specifications defined by the client.

- Bugs/issues are fixed before going live.

2.2 Tasks

- Testing

- Post-testing

- Problem reporting

3.0 SCOPE

The overall purpose of testing is to ensure the Fixcel meets all of its technical, functional and business requirements. The purpose of this document is to describe the overall test plan and strategy for testing the Fixcel Web Application. The approach described in this document provides the framework for all testing related to this application. Individual test cases will be written for each version of Web Application Fixcel. This document will also be updated as required for each release.

4.0 TESTING STRATEGY

Describe the overall approach to testing. For each major group of features or feature combinations, specify the approach which will ensure that these feature groups are adequately tested. Specify the major activities, techniques, and tools which are used to test the designated groups of features. The approach should be described in sufficient detail to permit identification of the major testing tasks and estimation of the time required to do each one.

4.1 Unit Testing

Definition:

Unit testing is a type of software testing where individual units or components of a software are tested. The purpose is to validate that each unit of the software code performs as expected. Unit Testing is done during the development (coding phase) of an application by the developers.

Participants:

Software Development team.

Methodology:

In order to do Unit Testing, developers write a section of code to test a specific function in a software application. Developers can also isolate this function to test more rigorously which reveals unnecessary dependencies between functions being tested and other units so the dependencies can be eliminated. Developers generally use unit test frameworks like Nunit, Junit to develop automated test cases for unit testing.

4.2 System and Integration Testing

Definition:

Integration Testing is a level of software testing where individual units are combined and tested to verify if they are working as they intend to when integrated. The main aim here is to test the interface between the modules.

Just unit testing is not enough for multiple reasons like:

- A module/unit is usually designed by an individual software developer whose techniques and programming logic differs from that of other programmers

- Often at the time of module development, user requirements change and these new requirements may not be unit tested. This instigates issues

- Issues like data formatting, error trapping, hardware interfaces, and third-party service interfaces are sometimes missed during unit testing

So, no matter how efficiently each module/unit is running, if they aren’t properly integrated, it will affect the functionality of the software program. As a solution integration testing is implemented.

Participants:

Testing Team Members

Methodology:

Integration testing can be started once the modules to be tested are available. Steps involved in achieving integration testing are as follows:

- Prepare Integration Test strategy.

- Prepare integration test scenarios & test cases.

- Execute test cases.

- Report the defects.

- Track and re-test the defects.

- Re-testing & testing goes on until integration testing is complete.

Status:

Completed

All the units of code are checked completely and ensures that all code meets quality standards.

4.3 Performance and Stress Testing

Definition:

Stress Testing is a type of software testing that verifies stability & reliability of software application. The goal of Stress testing is measuring software on its robustness and error handling capabilities under extremely heavy load conditions and ensuring that software doesn’t crash under crunch situations. It even tests beyond normal operating points and evaluates how software works under extreme conditions.

Participants:

Testing Team Members

Methodology:

Stress tests are done in a number of steps. Here is the stress test procedure that is used by testers:

- Preparing the testing environment, all the software, hardware, tools, and network configurations necessary to perform the stress test are identified and the test environment is prepared.

- Identify the metrics and criteria for performance acceptance

- Categorise and identify the metrics that will be used to measure the performance of the system under stress.

- Set the success criteria for the system in place by recognizing the maximum load for a system to pass or fail the stress test. Planning and designing the test

- Create a plan and a design for the stress test and identify test case scenarios. Configuration of the test environment.

- Set up the test environment with the tools and resources needed for the execution of the plan and make other components available for test. Implement stress test design.

- Develop and implement a stress test design using the best practices in the industry.

- Execute the stress test. Execute the tests and monitor them.

- Collect and validate the test data and results. Analyse the results

- Share the results of the stress test.

Status:

4.4 User Acceptance Testing

Definition:

This test focuses on validating the business logic. The purpose of the acceptance test is to confirm that the system is ready for operational use. During the Acceptance Test, end-users of the system compare the system to its initial requirements and allows them to complete one final review of the system prior to deployment.

Participants:

End Users

Methodology:

Since the business users are the most indicated to provide input around business needs and how the system adapts to them, it may happen that the users do some validation not contained in the scripts. Test team writes the UAT test cases based on the inputs from End users and Business Analyst’s.

Status:

4.5 Automated Regression Testing

Definition:

Regression testing is the selective retesting of a system or component to verify that modifications have not caused unintended effects and that the system or component still works as specified in the requirements.

Participants:

Testing Team

Methodology:

4.6 Beta Testing

Definition:

Beta testing is a type of user acceptance testing where the product team gives a nearly finished product to a group of target users to evaluate product performance in the real world. The actual testing procedure should be relevant to your testing goals. However, there are a few requirements that a product needs to comply with in order to be ready for beta testing:

- The product should be in the “Feature complete” state (it should have all the features that are planned for the release version).

- The product should be stable (test participants should not face unpredictable crashes).

- Test participants should belong to the product’s target audience

- Test participants should complete real-world scenarios while interacting with an app, and they should do it in the real environment (not in lab environments).

Participants:

Real time users like Fixcel Masters Admin, Inventory and Logistics Managers, Collectors, Supervisors, Workers.

Methodology:

To achieve this type of testing, application is released in a limited way so consumers can use it. By doing this, the product is road-tested in a real-world environment so that any issues with it can be identified before the product is fully released into the marketplace. Beta testing is normally the last round of testing before the product goes on general release. Typically, beta testing takes place in order to identify any bugs or issues with the product so that they can be resolved in lieu of the general release itself.so we can achieve beta testing by following steps:

- Once users specified above will start gaining user experience of the product they can contact admin for any improvements or if they incur any defects they can report to admin

- Software product manager should be available to take the reports from the admin and act on it as soon as possible.

- After resolving the request of the client, they should be intimidated about the changes.

Status: Yet to start

5.0 HARDWARE REQUIREMENTS

- Computers

- Modems

6.0 ENVIRONMENT REQUIREMENTS

- Windows environment and Mac OS environment.

- Google Chrome browser, Opera browser and Internet Explorer

7.0 TEST SCHEDULE

Include test milestones identified in the Software Project Schedule as well as all item transmittal events. Define any additional test milestones needed. Estimate the time required to do each testing task. Specify the schedule for each testing task and test milestone. For each testing resource (that is, facilities, tools, and staff), specify its periods of use.

| Test Phase | Responsible Person | Time |
| --- | --- | --- |
| Test Plan Creation | Test Manager | 1 week |
| Test Specification Creation | Test Lead | 2 week |
| Test Spec. Team Review | Project team |  |
| Unit Testing | Developer | Developing time |
| Component testing | Testing Team |  |
| Integration Testing | Testing Team |  |
| User case Validation | Testing Team |  |
| User Interface Testing | Testing Team |  |
| Performance Testing | Testing Team |  |
| Release to production | Project Team |  |

8.0 CONTROL PROCEDURES

Problem Reporting

The defects will be tracked through Google sheets. The technical team will gather information on a daily basis from Google sheet, and request additional details from the Defect Coordinator/Test Manager. The technical team will work on fixes. It is the responsibility of the tester to open the defects, link them to the corresponding script, assign an initial severity and status, retest and close the defect; it is the responsibility of the Test Manager to review the severity of the defects and facilitate with the technical team the fix and its implementation, communicate with testers when the test can continue or should be halt,request the tester to retest, and modify status as the defect progresses through the cycle; it is the responsibility of the technical team to review google sheet on a daily basis, ask for details if necessary, fix the defect, communicate to the Defect Manager the fix is done, implement the solution per the Test Manager request.

Change Requests

All the Change requests from the client will be listed on Google sheet . The project manager will review all the change requests thoroughly and will discuss those with the team responsible to implement those changes .If the changes will affect the existing programs, then these modules need to be identified. Identify who will sign off on the changes and what would be the criteria for including the changes to the current product.

9.0 FEATURES TO BE TESTED

The features which are to be tested are Login Page, Dashboard, IT Admin Profile, Supervisor Profile, Worker Profile, Collector Profile, Inventory Management Panel, Masters, IT Reports.

- FEATURES NOT TO BE TESTED

11.0 RESOURCES/ROLES & RESPONSIBILITIES

Test manager

- Designs a QA strategy based on business and project goals.

- Continuously analyses the ERP testing process and plans improvements.

- Creates an ERP test plan.

- Assembles and manages the test team.

- Decides on the relevant test management software.

- Collaborates with the ERP implementation project manager and the development team to ensure quality through the entire SDLC.

- Channel of communication between testing and development team.

- Having access of production environment.

- Responsible for resource allocation

Test Lead

- Defines the test automation scope.

- Designs an ERP test automation strategy and architecture.

- Sets up the test environment and test data generation.

- Selects and configures test automation tools and frameworks appropriate for the ERP testing project.

- Collaborates with the ERP implementation project manager and the development team to outline test scenarios for proactive automation.

- Assigning task to testing team.

- Review and approving the test case.

- Hard or critical module he should take himself to tested.

Test Engineer

- Understanding the requirements.

- Writing scenario for ERP.

- Designs, executes, and maintains ERP test cases.

- Reports defects.

12.0 DELIVERABLES

Major Deliverables

- Test Plan

- Test Cases

- Test Incident Reports

- Requirement Traceability Matrix

- Test Summary Reports

- Test Strategy

- Test Metrics

- Customer Sign Off

13.0 SIGNIFICANTLY IMPACTED DEPARTMENTS (SIDs)

14.0 DEPENDENCIES

Test-item availability, Testing-resource availability, and deadlines.

15.0 ASSUMPTIONS

- Testing team will get proper support from development team.

- Testing team will get proper knowledge transfer from the development team.

- Testing team will get proper document to refer the CRS, SRS and FS and all others requirement which is required.

- Proper resource allocation will be given by the company to the testing team in order to complete the testing perfectly

16.0 TEST RISKS AND MITIGATION FACTORS

| Risk | Prob. | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| SCHEDULE Testing schedule is tight. If the start of the testing is delayed due to design tasks, the test cannot be extended beyond the UAT scheduled start date. | High | High | - The testing team can control the preparation tasks (in advance and the early communication with involved parties. - Some buffer has been added to the schedule for contingencies, although not as much as best practices advise |
| RESOURCES Not enough resources, resources on boarding too late (process takes around 15 days. | Medium | High | Holidays and vacation have been estimated and built into the schedule; deviations from the estimation could derive in delays in the testing |
| DEFECTS Defects are found at a late stage of the cycle or at a late cycle; defects discovered late are most likely be due to unclear specifications and are time consuming to resolve | Medium | High | Defect management plan is in place to ensure prompt communication and fixing issues. |
| SCOPE Scope completely defined | Medium | Medium | Scope is well defined but the changes are in the functionality are not yet finalized or keep on changing. |
| Natural disasters | Low | Medium | Teams and responsibilities have been spread to two different geographic areas. In a catastrophic event in one of the areas, there will resources in the other areas needed to continue (although at a slower pace) the testing activities |
| Non-availability of Independent Test environment and accessibility | Medium | High | Due to non-availability of the environment, the schedule gets impacted and will lead to delayed start of Test execution. |
| Delayed Testing Due To new Issues | Medium | High | During testing, there is a good chance that some “new” defects may be identified and may become an issue that will take time to resolve. There are defects that can be raised during testing because of unclear document specification. These defects can yield to an issue that will need time to be resolved. If these issues become showstoppers, it will greatly impact |

17.0 TOOLS

- Google Sheets

- Postman

- Jira

- Apache JMeter

18.0 APPROVALS

Name (In Capital Letters)                                     Signature                        Date

1.

2.

3.

4.